# Proposal for Simple Quiz Development Project

By Aamir Hussain – Full-Stack Developer | API Integration Specialist

Dear Gary,

I hope you're doing well!

I have carefully watched the Loom video explanation and thoroughly explored the Figma prototype you provided. I fully understand your requirements and am confident that I can deliver a pixel-perfect and functionally robust quiz application tailored to your needs.

## ✅ Summary of What You Need

- Frontend Quiz Interface matching Figma design

- Lead Generation by Zip Code via backend API

- Stripe Payment Integration with one pricing tier

- Responsive Design for all screen sizes

## 🛠️ Tech Stack Plan

| Feature | Stack / Tool |
| --- | --- |
| Frontend | React.js with Tailwind CSS |
| Backend API Integration | Axios / Fetch API |
| State Management | React Hooks / Context API |
| Payment Processing | Stripe API (with client + server keys) |
| Deployment (optional) | Vercel / Netlify / Firebase Hosting |

## 🔁 Development Workflow

- Day 1–2: Set up environment, route structure, and static layout as per Figma

- Day 3–4: Implement dynamic ZIP code lookup with backend integration

- Day 5–6: Integrate Stripe payment and test payment flow

- Day 7: Final QA, mobile responsiveness, and polish

- Delivery: Deploy or handover clean, documented code with setup guide

## 🧩 Similar Work Samples

- Custom Health Quiz with Stripe Checkout: [Demo/Link available on request]

- E-commerce Checkout Page with Lead Fetching: [Screenshots on request]

- Dynamic Form Builder + API integration: [Available via GitHub/Live Demo]

## 💲 Budget & Timeline

- Total Cost: $400 (as per your budget)

- Timeline: Flexible, but I can complete this in 15-20 days max

## 📌 Why Choose Me?

- ✅ 4+ years of experience in React, API integration, and payment systems

- ✅ Strictly follow pixel-perfect UI development

- ✅ Excellent communication & reliable delivery

- ✅ Quick turnarounds, bug-free guarantee, and full post-delivery support

I'm ready to get started immediately and ensure your quiz app is launched quickly, efficiently, and exactly as envisioned.

Please feel free to message me if you’d like to hop on a call or discuss further.

Looking forward to working with you!

Warm regards,
Aamir Hussain

Portfolio: https://mr-aamir-folio.vercel.app

GitHub: https://github.com/aamir-786